======================================================================

DIGITALLY DEFINED

ASSEMBLY STANDARDS LIBRARY

ASSEMBLY ID:

ASM-307

ASSEMBLY NAME:

Passive Soundbar Assembly

VERSION:

1.0

STATUS:

FROZEN

======================================================================

ASSEMBLY METADATA

Assembly Category

Audio Systems

--------------------------------------------------

Assembly Type

Television Audio System

--------------------------------------------------

Difficulty Level

3 of 5

--------------------------------------------------

Required Crew

1 Level-2 Technician

--------------------------------------------------

Estimated Labor

Automatically Generated

Referenced from LAB Library

--------------------------------------------------

Required Skill Level

Level-2 Technician

--------------------------------------------------

Dependencies

PROD Library

MAT Library

LAB Library

ROOM Library

QC Library

ASM-306 Soundbar Prewire

ASM-108 Recessed Media Box

ASM-109 TV Mount Blocking

ASM-210 Structured Backbone

======================================================================

PURPOSE

The Passive Soundbar Assembly establishes the engineering standard

for installing passive soundbars integrated with external AV

receivers or distributed amplification systems.

The assembly provides a clean architectural appearance while

delivering dedicated left, center, and right audio channels through

a single speaker enclosure.

======================================================================

STANDARD APPLICATIONS

Approved For

• Great Room

• Media Room

• Living Room

• Family Room

• Bonus Room

• Luxury Bedroom

======================================================================

STANDARD SCOPE

This assembly includes:

• Passive soundbar installation

• Speaker wire termination

• Mounting hardware

• Equipment assignment

• Cable identification

• Photo documentation

======================================================================

AUDIO DESIGN CRITERIA

Configuration

Passive LCR Soundbar

--------------------------------------------------

Mounting Location

Centered below television

--------------------------------------------------

Clearance

2"–6"

Below display

--------------------------------------------------

Recommended Amplifier

3 Independent Amplifier Channels

--------------------------------------------------

Nominal Impedance

Per Manufacturer Specification

--------------------------------------------------

Listening Objective

Dialogue clarity with seamless integration to the

television and optional subwoofer.

======================================================================

ASSEMBLY EXECUTION PHASES

PLANNING & ENGINEERING

• Verify TV layout

• Verify soundbar model

• Confirm wall blocking

• Verify speaker wiring

--------------------------------------------------

MATERIAL VERIFICATION

• Soundbar inspected

• Mounting hardware verified

• Speaker wiring verified

• Labels verified

--------------------------------------------------

PREWIRE / ROUGH-IN

• Verify dedicated speaker wiring

• Verify service loops

• Protect wiring

--------------------------------------------------

TRIM / DEVICE INSTALLATION

• Install mounting bracket

• Mount passive soundbar

• Terminate speaker wiring

• Verify secure installation

--------------------------------------------------

SYSTEM CONFIGURATION

• Assign amplifier channels

• Configure L/C/R outputs

• Configure crossover (if applicable)

--------------------------------------------------

TESTING & COMMISSIONING

• Verify channel assignment

• Verify polarity

• Verify dialogue intelligibility

• Verify balanced output

• Confirm integration with subwoofer (if installed)

--------------------------------------------------

PERFORMANCE VERIFICATION

□ Left channel verified

□ Center channel verified

□ Right channel verified

□ Speaker polarity verified

□ Frequency response acceptable

□ No audible distortion

□ Balanced sound stage

□ Meets design intent

--------------------------------------------------

QUALITY CONTROL INSPECTION

Verify

□ Soundbar level

□ Centered below display

□ Wiring concealed

□ Labels complete

□ Cosmetic finish acceptable

□ Photos complete

--------------------------------------------------

DOCUMENTATION & PROJECT CLOSEOUT

Required

□ Equipment Assignment

□ Amplifier Channel Assignment

□ Speaker Schedule

□ As-Built Updated

□ Digital Project Record Updated

--------------------------------------------------

WARRANTY & LIFECYCLE

Expected Service Life

20+ Years (Infrastructure)

Passive speaker replaceable without rewiring.

======================================================================

REQUIRED PRODUCTS

Automatically Generated

Referenced from:

PROD Library

======================================================================

REQUIRED MATERIALS

Automatically Generated

Referenced from:

MAT Library

======================================================================

REQUIRED LABOR

Automatically Generated

Referenced from:

LAB Library

======================================================================

REQUIRED TOOLS

• Laser Level

• Drill

• Wire Stripper

• Screwdrivers

• Label Printer

• Audio Test Source

• SPL Meter (Recommended)

======================================================================

INTER-TRADE COORDINATION

Builder

□ TV wall approved

--------------------------------------------------

Electrical

□ Power bridge verified

--------------------------------------------------

Framing

□ Blocking verified

--------------------------------------------------

Cabinetry

□ Clearance verified

--------------------------------------------------

Drywall

□ Wall finish approved

======================================================================

ROOM COMPATIBILITY

ROOM-001 Great Room

ROOM-002 Primary Bedroom

ROOM-005 Media Room

ROOM-007 Bonus Room

ROOM-020 Game Room

ROOM-023 Casita

======================================================================

UPGRADE COMPATIBILITY

Compatible With

ASM-308 Subwoofer Prewire

ASM-309 Dual Subwoofer Prewire

ASM-323 3.1 Audio System

ASM-325 5.1 Surround System

ASM-327 Dolby Atmos System

ASM-312 Audio Equipment Cabinet

======================================================================

INSTALLATION RULES

1.

Passive soundbars shall be mounted level and centered

beneath the television.

--------------------------------------------------

2.

Dedicated speaker wiring shall terminate directly at

the soundbar.

--------------------------------------------------

3.

All amplifier channels shall be verified before

commissioning.

--------------------------------------------------

4.

Performance verification shall be completed and

documented.

--------------------------------------------------

5.

Only approved passive soundbars shall be installed.

--------------------------------------------------

6.

Every completed installation shall include QC

photographs and updated documentation.

======================================================================

COMMON ERRORS TO AVOID

• Incorrect L/C/R wiring

• Reversed polarity

• Crooked mounting

• Insufficient clearance below TV

• Loose mounting hardware

• Missing labels

• Missing commissioning documentation

======================================================================

REFERENCED LIBRARIES

DD-058 Assembly Standards Library

ROOM Library

PROD Library

MAT Library

LAB Library

QC Library

Television Standards

Audio Engineering Standards

Installation Standards

======================================================================

REVISION APPROVAL

Engineering Approval

________________________

Operations Approval

________________________

Effective Date

________________________

Supersedes Version

N/A

Change Summary

Initial Release

======================================================================

END OF ASSEMBLY

ASM-307

======================================================================