======================================================================

DIGITALLY DEFINED

ASSEMBLY STANDARDS LIBRARY

ASSEMBLY ID

ASM-349

--------------------------------------------------

ASSEMBLY CLASSIFICATION CODE

ACC-AUD-COM-001

--------------------------------------------------

ASSEMBLY NAME

Whole-Home Audio Commissioning Assembly

VERSION

1.0

STATUS

FROZEN

======================================================================

ASSEMBLY METADATA

Assembly Category

Audio Systems

--------------------------------------------------

Assembly Type

System Commissioning & Final Acceptance

--------------------------------------------------

Difficulty Level

5 of 5

--------------------------------------------------

Required Crew

1 Level-2+ Technician

--------------------------------------------------

Estimated Labor

Automatically Generated

Referenced from LAB Library

--------------------------------------------------

Required Skill Level

Level-2+

--------------------------------------------------

Dependencies

ASM-340 Single Audio Zone

ASM-341 Two-Zone Audio System

ASM-342 Four-Zone Audio System

ASM-343 Eight-Zone Audio System

ASM-344 Outdoor Audio Zone

ASM-345 Audio Matrix System

ASM-346 Distributed Amplifier System

ASM-347 Streaming Audio Integration

ASM-348 Voice Assistant Integration

PROD Library

MAT Library

LAB Library

ROOM Library

QC Library

======================================================================

PURPOSE

The Whole-Home Audio Commissioning Assembly establishes the

engineering standard for final verification, optimization,

documentation, customer training, and formal acceptance of all

Digitally Defined distributed audio systems.

This assembly serves as the final quality assurance process prior

to project turnover and confirms that every installed component,

software platform, automation routine, and customer interface

operates in accordance with Digitally Defined engineering

standards.

======================================================================

ENGINEERING ASSUMPTIONS

• Installation complete

• All equipment operational

• Firmware current

• Customer accounts configured

• Network operational

• Automation programming complete

• Customer available for training

======================================================================

STANDARD APPLICATIONS

Required For

• Single-Zone Audio

• Multi-Zone Audio

• Outdoor Audio

• Distributed Amplifier Systems

• Audio Matrix Systems

• Streaming Audio Systems

• Voice Assistant Systems

======================================================================

STANDARD SCOPE

Includes

• Engineering verification

• Functional testing

• Performance validation

• Firmware verification

• Automation verification

• Customer training

• Documentation review

• Final acceptance

======================================================================

SYSTEM DESIGN PERFORMANCE REQUIREMENTS (SDPR)

Availability

100% Operational

--------------------------------------------------

Reliability

Continuous operation during testing

--------------------------------------------------

Performance

Meets engineering specifications

--------------------------------------------------

Documentation

100% Complete

--------------------------------------------------

Customer Acceptance

Required before project closeout

======================================================================

COMMISSIONING CHECKLIST

Infrastructure

□ Speaker wiring verified

□ Equipment rack verified

□ Network verified

□ Power verified

--------------------------------------------------

Audio

□ Every zone operational

□ Every amplifier operational

□ Matrix routing verified

□ Streaming verified

□ Voice control verified

--------------------------------------------------

Performance

□ Speaker polarity verified

□ Channel balance verified

□ Group synchronization verified

□ Audio quality approved

--------------------------------------------------

Automation

□ Scenes verified

□ Voice commands verified

□ Mobile application verified

□ Remote access verified

======================================================================

STANDARDIZED AUDIO PERFORMANCE

Channel Balance

±1 dB

--------------------------------------------------

Synchronization

<20 ms

--------------------------------------------------

Noise Floor

No audible hum

No audible hiss

--------------------------------------------------

Distortion

None during normal operation

--------------------------------------------------

Coverage

Uniform throughout intended listening areas

======================================================================

CONTROL & AUTOMATION INTEGRATION

Verify

□ Audio automation

□ Scene execution

□ Voice routines

□ Scheduling

□ Mobile control

□ Remote access

======================================================================

SYSTEM CAPACITY & GROWTH PLANNING (SCGP)

Verify

□ Rack reserve maintained

□ Power reserve maintained

□ Network reserve maintained

□ Spare conduit documented

□ Future expansion documented

======================================================================

CYBERSECURITY & REMOTE ACCESS REQUIREMENTS (CSRR)

Verify

□ Customer owns all accounts

□ Installer accounts removed

□ MFA enabled where supported

□ Firmware current

□ Configuration backup completed

□ Secure remote access verified

======================================================================

ASSEMBLY EXECUTION PHASES

PLANNING

• Review project scope

• Review equipment schedules

• Review documentation

--------------------------------------------------

ENGINEERING VERIFICATION

• Verify every installed device

• Verify every zone

• Verify every source

--------------------------------------------------

SYSTEM TESTING

• Independent playback

• Group playback

• Streaming

• Automation

• Voice assistants

--------------------------------------------------

PERFORMANCE OPTIMIZATION

• Gain adjustments

• Balance adjustments

• Zone optimization

• Firmware verification

--------------------------------------------------

CUSTOMER TRAINING

• Mobile application

• Voice assistants

• Zone operation

• Source selection

• Troubleshooting basics

• Warranty overview

--------------------------------------------------

FINAL ACCEPTANCE

• Documentation review

• Customer walkthrough

• Customer questions answered

• Customer approval

======================================================================

PERFORMANCE VERIFICATION

□ Infrastructure verified

□ Network verified

□ Audio verified

□ Streaming verified

□ Automation verified

□ Voice assistants verified

□ Customer training completed

□ Documentation complete

□ Meets engineering design intent

======================================================================

QUALITY CONTROL INSPECTION

Verify

□ Labels complete

□ Rack organized

□ Firmware current

□ Configuration backups completed

□ Documentation complete

□ Photos complete

======================================================================

DOCUMENTATION & PROJECT CLOSEOUT

Required

□ Commissioning Report

□ Zone Schedule

□ Equipment Schedule

□ Rack Elevation

□ Firmware Inventory

□ Network Configuration

□ Configuration Backup

□ Customer Training Record

□ Customer Acceptance Form

□ Warranty Registration

□ As-Built Drawings

□ Digital Project Record Updated

======================================================================

CUSTOMER ACCEPTANCE

Customer Demonstration

□ Completed

--------------------------------------------------

Customer Training

□ Completed

--------------------------------------------------

Customer Documentation

□ Delivered

--------------------------------------------------

Customer Questions

□ Answered

--------------------------------------------------

Customer Acceptance

□ Signed

======================================================================

WARRANTY & LIFECYCLE

Infrastructure

25+ Years

Electronics

Manufacturer Warranty

Software

Maintain current supported firmware

Recommended annual preventative maintenance.

======================================================================

SIGNAL CLASSIFICATION

Verified Signals

• Speaker-Level

• Analog Audio

• Digital Audio

• Network Audio

• Ethernet

• Wi-Fi

• Control

======================================================================

REQUIRED PRODUCTS

Automatically Generated

Referenced from

PROD Library

======================================================================

REQUIRED MATERIALS

Automatically Generated

Referenced from

MAT Library

======================================================================

REQUIRED LABOR

Automatically Generated

Referenced from

LAB Library

======================================================================

REQUIRED TOOLS

• Audio Analyzer

• SPL Meter

• Network Analyzer

• Wi-Fi Analyzer

• Laptop

• Mobile Configuration Device

• Label Printer

======================================================================

INTER-TRADE COORDINATION

Network

□ Internet operational

--------------------------------------------------

Automation

□ Driver verification complete

--------------------------------------------------

Electrical

□ Dedicated circuits verified

--------------------------------------------------

Customer

□ Final walkthrough completed

======================================================================

ROOM COMPATIBILITY

Compatible with all applicable ROOM standards.

======================================================================

UPGRADE COMPATIBILITY

ASM-701 Smart Home Integration

ASM-702 Smart Home Scene Programming

ASM-703 Smart Home Device Integration

Future Audio System Expansions

======================================================================

INSTALLATION RULES

1.

Every installed device shall be commissioned.

--------------------------------------------------

2.

Every audio zone shall be demonstrated.

--------------------------------------------------

3.

Customer training is mandatory.

--------------------------------------------------

4.

Configuration backups shall be completed before

project turnover.

--------------------------------------------------

5.

Customer acceptance documentation is required before

project closeout.

--------------------------------------------------

6.

Every project shall include complete commissioning

records, QC photographs, and updated documentation.

======================================================================

COMMON ERRORS TO AVOID

• Skipping customer training

• Missing firmware updates

• Missing configuration backups

• Incomplete documentation

• Unverified automation

• Incomplete walkthrough

• Missing customer acceptance

======================================================================

REFERENCED LIBRARIES

DD-058 Assembly Standards Library

ROOM Library

PROD Library

MAT Library

LAB Library

QC Library

Audio Engineering Standards

Commissioning Standards

Automation Standards

Cybersecurity Standards

Installation Standards

======================================================================

REVISION APPROVAL

Engineering Approval

______________________

Operations Approval

______________________

Effective Date

______________________

Supersedes Version

N/A

Change Summary

Initial Release

======================================================================

END OF ASSEMBLY

ASM-349

======================================================================