======================================================================

DIGITALLY DEFINED

ASSEMBLY STANDARDS LIBRARY

ASSEMBLY ID

ASM-409

--------------------------------------------------

ASSEMBLY CLASSIFICATION CODE

ACC-VID-COM-001

--------------------------------------------------

ASSEMBLY NAME

Video Calibration & Commissioning Assembly

VERSION

1.0

STATUS

FROZEN

======================================================================

ASSEMBLY METADATA

Assembly Category

Video Systems

--------------------------------------------------

Assembly Type

System Commissioning & Final Acceptance

--------------------------------------------------

Difficulty Level

5 of 5

--------------------------------------------------

Required Crew

1 Level-2+ Technician

--------------------------------------------------

Estimated Labor

Automatically Generated

Referenced from LAB Library

--------------------------------------------------

Required Skill Level

Level-2+

--------------------------------------------------

Dependencies

ASM-401 Television Display Assembly

ASM-402 Projector System Assembly

ASM-403 Projection Screen Assembly

ASM-404 Video Distribution Assembly

ASM-405 Video Matrix Switching Assembly

ASM-406 HDMI Extension Assembly

ASM-407 Video over IP Assembly

ASM-408 Outdoor Television Assembly

PROD Library

MAT Library

LAB Library

ROOM Library

QC Library

======================================================================

PURPOSE

The Video Calibration & Commissioning Assembly establishes the

engineering standard for final verification, calibration,

performance validation, customer training, documentation,

and formal acceptance of all Digitally Defined video systems.

This assembly serves as the final quality assurance process

prior to project turnover and confirms that every display,

source device, transport system, automation function, and

control interface performs in accordance with Digitally

Defined engineering standards.

======================================================================

ENGINEERING ASSUMPTIONS

• Installation complete

• All displays operational

• All source devices configured

• Firmware current

• Network operational

• Automation programming complete

• Customer available for training

======================================================================

STANDARD APPLICATIONS

Required For

• Television Systems

• Projector Systems

• Projection Screens

• Video Distribution Systems

• Video Matrix Systems

• HDMI Extension Systems

• AV-over-IP Systems

• Outdoor Television Systems

======================================================================

STANDARD SCOPE

Includes

• Engineering verification

• Functional testing

• Video calibration

• Signal certification

• Automation verification

• Customer training

• Documentation review

• Final acceptance

======================================================================

DISPLAY PERFORMANCE REQUIREMENTS (DPR)

Verify

□ Native resolution

□ HDR operation

□ Refresh rate

□ Aspect ratio

□ Image geometry

□ Color accuracy

□ White balance

□ Black level

□ Brightness

□ Contrast

======================================================================

VIEWING ENVIRONMENT REQUIREMENTS (VER)

Verify

□ Viewing distance

□ Viewing angle

□ Ambient light conditions

□ Glare control

□ Seating geometry

□ Screen placement

======================================================================

SYSTEM DESIGN PERFORMANCE REQUIREMENTS (SDPR)

Availability

100% Operational

--------------------------------------------------

Reliability

Continuous operation during testing

--------------------------------------------------

Performance

Meets engineering specifications

--------------------------------------------------

Documentation

100% Complete

--------------------------------------------------

Customer Acceptance

Required before project closeout

======================================================================

VIDEO COMMISSIONING CHECKLIST

Infrastructure

□ Power verified

□ Network verified

□ HDMI verified

□ Fiber verified (if applicable)

□ HDBaseT verified (if applicable)

--------------------------------------------------

Displays

□ Every display operational

□ Every input verified

□ Image quality verified

□ Firmware current

--------------------------------------------------

Signal Distribution

□ Source routing verified

□ HDCP verified

□ EDID verified

□ Signal stability verified

--------------------------------------------------

Automation

□ Display control verified

□ Scene execution verified

□ Activity macros verified

□ Remote access verified

======================================================================

STANDARDIZED VIDEO PERFORMANCE

Resolution

Verified

--------------------------------------------------

Frame Rate

Verified

--------------------------------------------------

HDR

Verified

--------------------------------------------------

Image Uniformity

Verified

--------------------------------------------------

Synchronization

Verified

--------------------------------------------------

Signal Stability

Continuous

--------------------------------------------------

Artifacts

None permitted

======================================================================

CONTROL & AUTOMATION INTEGRATION

Verify

□ Display control

□ Source selection

□ Matrix routing

□ Projector control

□ Screen control

□ Outdoor display control

□ Mobile application control

======================================================================

SYSTEM CAPACITY & GROWTH PLANNING (SCGP)

Verify

□ Rack reserve maintained

□ Power reserve maintained

□ Network reserve maintained

□ Spare conduit documented

□ Future expansion documented

======================================================================

CYBERSECURITY & REMOTE ACCESS REQUIREMENTS (CSRR)

Verify

□ Customer owns all accounts

□ Installer accounts removed

□ Firmware current

□ Configuration backups completed

□ Secure remote access verified

□ Network security verified

======================================================================

ASSEMBLY EXECUTION PHASES

PLANNING

• Review project scope

• Review equipment schedules

• Review documentation

--------------------------------------------------

ENGINEERING VERIFICATION

• Verify every display

• Verify every source

• Verify every transport path

--------------------------------------------------

SYSTEM TESTING

• Image verification

• Input verification

• Distribution testing

• Automation testing

• Network verification

--------------------------------------------------

DISPLAY CALIBRATION

• Picture mode optimization

• Brightness adjustment

• Contrast adjustment

• Color verification

• White balance verification

• HDR verification

--------------------------------------------------

CUSTOMER TRAINING

• Input selection

• Source operation

• Streaming applications

• Remote control operation

• Automation scenes

• Basic troubleshooting

--------------------------------------------------

FINAL ACCEPTANCE

• Documentation review

• Customer walkthrough

• Questions answered

• Customer approval

======================================================================

PERFORMANCE VERIFICATION

□ Displays verified

□ Sources verified

□ Distribution verified

□ Automation verified

□ Network verified

□ Calibration completed

□ Customer training completed

□ Documentation complete

□ Meets engineering design intent

======================================================================

QUALITY CONTROL INSPECTION

Verify

□ Labels complete

□ Rack organized

□ Firmware current

□ Configuration backups completed

□ Documentation complete

□ Photos complete

======================================================================

DOCUMENTATION & PROJECT CLOSEOUT

Required

□ Commissioning Report

□ Display Schedule

□ Source Schedule

□ Signal Routing Matrix

□ Calibration Record

□ Firmware Inventory

□ Network Configuration

□ Configuration Backup

□ Customer Training Record

□ Customer Acceptance Form

□ Warranty Registration

□ As-Built Drawings

□ Digital Project Record Updated

======================================================================

CUSTOMER ACCEPTANCE

Customer Demonstration

□ Completed

--------------------------------------------------

Customer Training

□ Completed

--------------------------------------------------

Customer Documentation

□ Delivered

--------------------------------------------------

Customer Questions

□ Answered

--------------------------------------------------

Customer Acceptance

□ Signed

======================================================================

WARRANTY & LIFECYCLE

Infrastructure

25+ Years

Electronics

Manufacturer Warranty

Software

Maintain current supported firmware

Recommended annual preventative maintenance.

======================================================================

SIGNAL CLASSIFICATION

Verified Signals

• HDMI

• Fiber HDMI

• HDBaseT

• AV-over-IP

• Ethernet

• Control

• ARC/eARC

======================================================================

REQUIRED PRODUCTS

Automatically Generated

Referenced from

PROD Library

======================================================================

REQUIRED MATERIALS

Automatically Generated

Referenced from

MAT Library

======================================================================

REQUIRED LABOR

Automatically Generated

Referenced from

LAB Library

======================================================================

REQUIRED TOOLS

• Video Analyzer

• HDMI Analyzer

• HDBaseT Tester

• Network Analyzer

• Color Calibration Meter

• Laptop

• Label Printer

======================================================================

INTER-TRADE COORDINATION

Network

□ Network operational

--------------------------------------------------

Automation

□ Driver verification complete

--------------------------------------------------

Electrical

□ Dedicated circuits verified

--------------------------------------------------

Customer

□ Final walkthrough completed

======================================================================

ROOM COMPATIBILITY

Compatible with all applicable ROOM standards.

======================================================================

UPGRADE COMPATIBILITY

ASM-701 Smart Home Integration

ASM-702 Smart Home Scene Programming

ASM-703 Smart Home Device Integration

Future Video System Expansions

======================================================================

INSTALLATION RULES

1.

Every installed display shall be calibrated and

commissioned.

--------------------------------------------------

2.

Every video signal path shall be tested and verified.

--------------------------------------------------

3.

Customer training is mandatory.

--------------------------------------------------

4.

Configuration backups shall be completed before

project turnover.

--------------------------------------------------

5.

Customer acceptance documentation is required before

project closeout.

--------------------------------------------------

6.

Every project shall include commissioning records,

QC photographs, calibration reports, and updated

documentation.

======================================================================

COMMON ERRORS TO AVOID

• Skipping display calibration

• Improper HDR configuration

• HDCP handshake failures

• Missing firmware updates

• Incomplete documentation

• Missing customer training

• Incomplete project walkthrough

======================================================================

REFERENCED LIBRARIES

DD-058 Assembly Standards Library

ROOM Library

PROD Library

MAT Library

LAB Library

QC Library

Video Engineering Standards

Display Calibration Standards

Commissioning Standards

Automation Standards

Installation Standards

======================================================================

REVISION APPROVAL

Engineering Approval

______________________

Operations Approval

______________________

Effective Date

______________________

Supersedes Version

N/A

Change Summary

Initial Release

======================================================================

END OF ASSEMBLY

ASM-409

======================================================================