======================================================================

DIGITALLY DEFINED

ASSEMBLY STANDARDS LIBRARY

ASSEMBLY ID

ASM-509

--------------------------------------------------

ASSEMBLY CLASSIFICATION CODE

ACC-NET-COM-001

--------------------------------------------------

ASSEMBLY NAME

Network Commissioning & Certification Assembly

VERSION

1.0

STATUS

FROZEN

======================================================================

ASSEMBLY METADATA

Assembly Category

Network Systems

--------------------------------------------------

Assembly Type

Network System Commissioning & Final Acceptance

--------------------------------------------------

Difficulty Level

5 of 5

--------------------------------------------------

Required Crew

1 Level-2+ Technician

--------------------------------------------------

Estimated Labor

Automatically Generated

Referenced from LAB Library

--------------------------------------------------

Required Skill Level

Level-2+

--------------------------------------------------

Dependencies

ASM-501 Network Rack Assembly

ASM-502 Residential Router Assembly

ASM-503 Managed Network Switch Assembly

ASM-504 Wireless Access Point Assembly

ASM-505 Network Controller Assembly

ASM-506 Patch Panel Assembly

ASM-507 UPS & Power Conditioning Assembly

ASM-508 Network Monitoring & Remote Management Assembly

PROD Library

MAT Library

LAB Library

ROOM Library

QC Library

======================================================================

PURPOSE

The Network Commissioning & Certification Assembly

establishes the engineering standard for final testing,

validation, certification, documentation, customer training,

and formal acceptance of all Digitally Defined network

systems.

This assembly serves as the final quality assurance process

before project turnover and confirms that every network

component operates in accordance with Digitally Defined

engineering standards.

======================================================================

ENGINEERING ASSUMPTIONS

• Installation complete

• Structured cabling certified

• All network devices operational

• Firmware current

• Internet connectivity active

• Documentation substantially complete

======================================================================

STANDARD APPLICATIONS

Required For

• Residential Networks

• Commercial Networks

• Smart Homes

• Hospitality

• Mixed-Use Facilities

• Enterprise Residential Projects

======================================================================

STANDARD SCOPE

Includes

• Engineering Verification

• Functional Testing

• Network Certification

• Security Validation

• Wireless Validation

• Documentation Review

• Customer Training

• Final Acceptance

======================================================================

NETWORK PERFORMANCE REQUIREMENTS (NPR)

Verify

□ WAN Throughput

□ LAN Throughput

□ Internet Connectivity

□ Packet Loss

□ Latency

□ Jitter

□ DNS Resolution

□ DHCP Operation

□ Controller Communication

======================================================================

SYSTEM DESIGN PERFORMANCE REQUIREMENTS (SDPR)

Availability

100% Operational

--------------------------------------------------

Reliability

Continuous during testing

--------------------------------------------------

Performance

Meets engineering specifications

--------------------------------------------------

Documentation

100% Complete

--------------------------------------------------

Customer Acceptance

Required before project closeout

======================================================================

NETWORK COMMISSIONING CHECKLIST

Infrastructure

□ Rack inspected

□ Patch panels verified

□ Grounding verified

□ UPS verified

□ Power verified

--------------------------------------------------

Router

□ WAN operational

□ LAN operational

□ DHCP verified

□ DNS verified

□ Firewall verified

--------------------------------------------------

Managed Switches

□ All ports verified

□ VLANs verified

□ QoS verified

□ STP verified

□ PoE verified

--------------------------------------------------

Wireless

□ Coverage verified

□ Roaming verified

□ Guest Network verified

□ WPA security verified

--------------------------------------------------

Controller

□ Device adoption verified

□ Monitoring verified

□ Alerts verified

□ Configuration backup verified

======================================================================

NETWORK SECURITY VALIDATION

Verify

□ Default passwords removed

□ Administrator credentials secured

□ MFA enabled where supported

□ Remote access encrypted

□ Management VLAN operational

□ Guest isolation verified

□ Firewall rules verified

======================================================================

NETWORK PERFORMANCE VALIDATION

Verify

□ Cable certification complete

□ Fiber certification complete

□ WAN speed verified

□ LAN throughput verified

□ Wireless throughput verified

□ Packet loss acceptable

□ Latency acceptable

□ Jitter acceptable

======================================================================

SYSTEM CAPACITY & GROWTH PLANNING (SCGP)

Verify

□ Rack reserve maintained

□ Switch reserve maintained

□ PoE reserve maintained

□ Wireless capacity reserve maintained

□ Spare cabling documented

□ Future expansion documented

======================================================================

CYBERSECURITY & REMOTE ACCESS REQUIREMENTS (CSRR)

Verify

□ Customer owns administrator accounts

□ Installer accounts removed

□ Firmware current

□ Automatic backups operational

□ Remote management secured

□ Monitoring operational

======================================================================

ASSEMBLY EXECUTION PHASES

PLANNING

• Review engineering package

• Review documentation

• Review equipment schedules

--------------------------------------------------

ENGINEERING VERIFICATION

• Verify rack

• Verify router

• Verify switches

• Verify wireless

• Verify controller

--------------------------------------------------

NETWORK TESTING

• WAN testing

• LAN testing

• Wireless testing

• Security testing

• Monitoring verification

--------------------------------------------------

CERTIFICATION

• Cable certification review

• Fiber certification review

• Configuration backup verification

• Firmware verification

--------------------------------------------------

CUSTOMER TRAINING

• Network overview

• Wi-Fi operation

• Guest network usage

• Internet troubleshooting

• Monitoring overview

--------------------------------------------------

FINAL ACCEPTANCE

• Documentation review

• Customer walkthrough

• Questions answered

• Customer approval

======================================================================

PERFORMANCE VERIFICATION

□ Infrastructure verified

□ Network verified

□ Wireless verified

□ Security verified

□ Monitoring verified

□ Documentation complete

□ Customer training completed

□ Meets engineering design intent

======================================================================

QUALITY CONTROL INSPECTION

Verify

□ Labels complete

□ Rack organized

□ Firmware current

□ Configuration backups complete

□ Documentation complete

□ Photos complete

======================================================================

DOCUMENTATION & PROJECT CLOSEOUT

Required

□ Network Commissioning Report

□ Cable Certification Reports

□ Fiber Certification Reports

□ WAN/LAN Performance Report

□ Wireless Survey Report

□ VLAN Schedule

□ Port Schedule

□ Firmware Inventory

□ Configuration Backups

□ Customer Training Record

□ Customer Acceptance Form

□ Warranty Registration

□ As-Built Drawings

□ Digital Project Record Updated

======================================================================

CUSTOMER ACCEPTANCE

Customer Demonstration

□ Completed

--------------------------------------------------

Customer Training

□ Completed

--------------------------------------------------

Documentation Delivered

□ Completed

--------------------------------------------------

Customer Questions

□ Answered

--------------------------------------------------

Customer Acceptance

□ Signed

======================================================================

WARRANTY & LIFECYCLE

Infrastructure

25+ Years

Electronics

Manufacturer Warranty

Software

Maintain current supported firmware

Annual preventative maintenance recommended.

======================================================================

SIGNAL CLASSIFICATION

Verified Signals

• Ethernet

• Fiber Ethernet

• Wi-Fi

• PoE

• WAN

• LAN

• Management Traffic

======================================================================

REQUIRED PRODUCTS

Automatically Generated

Referenced from

PROD Library

======================================================================

REQUIRED MATERIALS

Automatically Generated

Referenced from

MAT Library

======================================================================

REQUIRED LABOR

Automatically Generated

Referenced from

LAB Library

======================================================================

REQUIRED TOOLS

• Cable Certification Tester

• Fiber OTDR

• Wi-Fi Analyzer

• Network Analyzer

• Internet Speed Tester

• Laptop

• Label Printer

======================================================================

INTER-TRADE COORDINATION

Network

□ Infrastructure verified

--------------------------------------------------

Electrical

□ UPS verified

--------------------------------------------------

Automation

□ Connected systems verified

--------------------------------------------------

Customer

□ Final walkthrough completed

======================================================================

ROOM COMPATIBILITY

Compatible with all applicable ROOM standards.

======================================================================

UPGRADE COMPATIBILITY

ASM-601 Surveillance Camera Assembly

ASM-602 NVR Assembly

ASM-603 Camera Mounting Assembly

ASM-604 Surveillance Network Infrastructure

ASM-605 Surveillance Commissioning

Future Enterprise Networking Standards

======================================================================

INSTALLATION RULES

1.

Every installed network device shall be tested and

commissioned.

--------------------------------------------------

2.

Every permanent cable shall have a passing

certification report.

--------------------------------------------------

3.

Configuration backups shall be completed before

project turnover.

--------------------------------------------------

4.

Customer training is mandatory.

--------------------------------------------------

5.

Customer acceptance documentation is required before

project closeout.

--------------------------------------------------

6.

Every project shall include commissioning reports,

QC photographs, certification reports, and updated

documentation.

======================================================================

COMMON ERRORS TO AVOID

• Skipping cable certification

• Poor wireless validation

• Missing configuration backups

• Default administrator accounts

• Missing firmware updates

• Incomplete customer training

• Incomplete documentation

======================================================================

REFERENCED LIBRARIES

DD-058 Assembly Standards Library

ROOM Library

PROD Library

MAT Library

LAB Library

QC Library

Network Engineering Standards

TIA-568 Standards

Cybersecurity Standards

Commissioning Standards

Installation Standards

======================================================================

REVISION APPROVAL

Engineering Approval

______________________

Operations Approval

______________________

Effective Date

______________________

Supersedes Version

N/A

Change Summary

Initial Release

======================================================================

END OF ASSEMBLY

ASM-509

======================================================================