======================================================================

DIGITALLY DEFINED

ASSEMBLY STANDARDS LIBRARY

ASSEMBLY ID

ASM-609

--------------------------------------------------

ASSEMBLY CLASSIFICATION CODE

ACC-SUR-COM-001

--------------------------------------------------

ASSEMBLY NAME

Surveillance Commissioning & Certification Assembly

VERSION

1.0

STATUS

FROZEN

======================================================================

ASSEMBLY METADATA

Assembly Category

Surveillance Systems

--------------------------------------------------

Assembly Type

Surveillance System Commissioning & Final Acceptance

--------------------------------------------------

Difficulty Level

5 of 5

--------------------------------------------------

Required Crew

1 Level-2+ Technician

--------------------------------------------------

Estimated Labor

Automatically Generated

Referenced from LAB Library

--------------------------------------------------

Required Skill Level

Level-2+

--------------------------------------------------

Dependencies

ASM-601 Fixed IP Camera Assembly

ASM-602 Network Video Recorder Assembly

ASM-603 PTZ Camera Assembly

ASM-604 Camera Mounting & Environmental Protection Assembly

ASM-605 Video Analytics & AI Detection Assembly

ASM-606 Remote Viewing & Mobile Access Assembly

ASM-607 Camera Storage & Retention Assembly

ASM-608 Perimeter Surveillance Assembly

PROD Library

MAT Library

LAB Library

ROOM Library

QC Library

======================================================================

PURPOSE

The Surveillance Commissioning & Certification Assembly

establishes the engineering standard for final inspection,

testing, validation, certification, documentation,

customer training, and formal acceptance of all Digitally

Defined surveillance systems.

This assembly serves as the final quality assurance process

before project turnover and verifies that every camera,

recording device, AI function, storage system, remote

access platform, and perimeter protection component

operates in accordance with Digitally Defined engineering

standards.

======================================================================

ENGINEERING ASSUMPTIONS

• Installation complete

• Cameras operational

• NVR operational

• AI analytics configured

• Storage operational

• Remote access configured

• Documentation substantially complete

======================================================================

STANDARD APPLICATIONS

Required For

• Residential Homes

• Luxury Estates

• Commercial Buildings

• Retail

• Warehouses

• Hospitality

• Multi-Site Facilities

======================================================================

STANDARD SCOPE

Includes

• Engineering Verification

• Functional Testing

• AI Validation

• Recording Validation

• Storage Certification

• Remote Access Verification

• Documentation Review

• Customer Training

• Final Acceptance

======================================================================

SURVEILLANCE PERFORMANCE REQUIREMENTS (SPR)

Verify

□ Camera Resolution

□ Frame Rate

□ Image Quality

□ AI Detection

□ Recording

□ Playback

□ Storage

□ Remote Access

□ Notification Delivery

======================================================================

SYSTEM DESIGN PERFORMANCE REQUIREMENTS (SDPR)

Availability

100% Operational

--------------------------------------------------

Reliability

Continuous during testing

--------------------------------------------------

Performance

Meets engineering specifications

--------------------------------------------------

Documentation

100% Complete

--------------------------------------------------

Customer Acceptance

Required before project closeout

======================================================================

SURVEILLANCE COMMISSIONING CHECKLIST

Camera Systems

□ Every camera operational

□ Focus verified

□ Field of view verified

□ Day operation verified

□ Night operation verified

--------------------------------------------------

PTZ Systems

□ Presets verified

□ Patrols verified

□ Auto-tracking verified

--------------------------------------------------

Recording

□ Continuous recording verified

□ Motion recording verified

□ AI event recording verified

□ Playback verified

--------------------------------------------------

Storage

□ RAID verified

□ SMART monitoring verified

□ Retention verified

□ Export verified

--------------------------------------------------

Remote Access

□ Mobile applications verified

□ User permissions verified

□ Notifications verified

□ Remote playback verified

======================================================================

AI PERFORMANCE VALIDATION

Verify

□ Human detection

□ Vehicle detection

□ Intrusion detection

□ Line crossing

□ Notification delivery

□ False alarm reduction

□ Automation events

======================================================================

PERIMETER SECURITY VALIDATION

Verify

□ Property coverage complete

□ Blind spots eliminated

□ Critical assets protected

□ Gate coverage verified

□ Driveway coverage verified

□ Lighting integration verified

======================================================================

SYSTEM CAPACITY & GROWTH PLANNING (SCGP)

Verify

□ Storage reserve maintained

□ Camera capacity reserve maintained

□ Network reserve maintained

□ Rack reserve maintained

□ Future expansion documented

======================================================================

CYBERSECURITY & REMOTE ACCESS REQUIREMENTS (CSRR)

Verify

□ Default passwords removed

□ Administrator accounts secured

□ Customer owns administrator accounts

□ Firmware current

□ Configuration backups completed

□ Remote access encrypted

======================================================================

ASSEMBLY EXECUTION PHASES

PLANNING

• Review engineering package

• Review camera schedules

• Review documentation

--------------------------------------------------

ENGINEERING VERIFICATION

• Verify cameras

• Verify NVR

• Verify storage

• Verify AI

• Verify remote access

--------------------------------------------------

SYSTEM TESTING

• Camera testing

• Recording testing

• AI testing

• Remote access testing

• Storage testing

--------------------------------------------------

PERFORMANCE VALIDATION

• Image quality

• AI accuracy

• Playback verification

• Notification verification

• Storage validation

--------------------------------------------------

CUSTOMER TRAINING

• Live viewing

• Playback

• Video export

• Mobile application

• Notifications

• Basic troubleshooting

--------------------------------------------------

FINAL ACCEPTANCE

• Documentation review

• Customer walkthrough

• Questions answered

• Customer approval

======================================================================

PERFORMANCE VERIFICATION

□ Cameras verified

□ Recording verified

□ AI verified

□ Storage verified

□ Remote access verified

□ Customer training completed

□ Documentation complete

□ Meets engineering design intent

======================================================================

QUALITY CONTROL INSPECTION

Verify

□ Camera labels complete

□ Firmware current

□ Documentation complete

□ Photos complete

□ Configuration backups complete

======================================================================

DOCUMENTATION & PROJECT CLOSEOUT

Required

□ Surveillance Commissioning Report

□ Camera Schedule

□ Recording Schedule

□ Storage Report

□ AI Configuration Report

□ Coverage Maps

□ Firmware Inventory

□ Configuration Backups

□ Customer Training Record

□ Customer Acceptance Form

□ Warranty Registration

□ As-Built Drawings

□ Digital Project Record Updated

======================================================================

CUSTOMER ACCEPTANCE

Customer Demonstration

□ Completed

--------------------------------------------------

Customer Training

□ Completed

--------------------------------------------------

Documentation Delivered

□ Completed

--------------------------------------------------

Customer Questions

□ Answered

--------------------------------------------------

Customer Acceptance

□ Signed

======================================================================

WARRANTY & LIFECYCLE

Infrastructure

25+ Years

Electronics

Manufacturer Warranty

Firmware

Maintain current supported release

Annual preventative maintenance recommended.

======================================================================

SIGNAL CLASSIFICATION

Verified Systems

• Ethernet

• PoE

• ONVIF

• RTSP

• HTTPS

• AI Metadata

• Recording Systems

======================================================================

REQUIRED PRODUCTS

Automatically Generated

Referenced from

PROD Library

======================================================================

REQUIRED MATERIALS

Automatically Generated

Referenced from

MAT Library

======================================================================

REQUIRED LABOR

Automatically Generated

Referenced from

LAB Library

======================================================================

REQUIRED TOOLS

• Network Analyzer

• Laptop

• Camera Test Monitor

• Storage Diagnostic Utility

• Mobile Device

• Label Printer

======================================================================

INTER-TRADE COORDINATION

Network

□ Infrastructure verified

--------------------------------------------------

Electrical

□ UPS verified

--------------------------------------------------

Automation

□ Integration verified

--------------------------------------------------

Customer

□ Final walkthrough completed

======================================================================

ROOM COMPATIBILITY

Compatible with all applicable ROOM standards.

======================================================================

UPGRADE COMPATIBILITY

ASM-701 Access Control Panel Assembly

ASM-702 Door Controller Assembly

ASM-703 Card Reader Assembly

ASM-704 Electronic Lock Assembly

ASM-705 Security Integration Assembly

Future Enterprise Security Standards

======================================================================

INSTALLATION RULES

1.

Every surveillance device shall be tested and

commissioned before project turnover.

--------------------------------------------------

2.

Every camera shall have a verified field of view and

recording function.

--------------------------------------------------

3.

Configuration backups shall be completed before

customer acceptance.

--------------------------------------------------

4.

Customer training is mandatory before project

closeout.

--------------------------------------------------

5.

Only approved Digitally Defined products shall be

installed.

--------------------------------------------------

6.

Every project shall include commissioning reports,

QC photographs, configuration backups, warranty

documentation, and updated project records.

======================================================================

COMMON ERRORS TO AVOID

• Missing camera verification

• AI not validated

• Storage not tested

• Mobile app not verified

• Default administrator credentials

• Missing customer training

• Incomplete documentation

======================================================================

REFERENCED LIBRARIES

DD-058 Assembly Standards Library

ROOM Library

PROD Library

MAT Library

LAB Library

QC Library

Surveillance Engineering Standards

ONVIF Standards

Cybersecurity Standards

Commissioning Standards

Installation Standards

======================================================================

REVISION APPROVAL

Engineering Approval

______________________

Operations Approval

______________________

Effective Date

______________________

Supersedes Version

N/A

Change Summary

Initial Release

======================================================================

END OF ASSEMBLY

ASM-609

======================================================================