======================================================================

DIGITALLY DEFINED

DOCUMENT 013

PURCHASING STANDARDS

DOCUMENT ID:

DD-013

VERSION:

1.0

STATUS:

FROZEN

DOCUMENT OWNER:

Digitally Defined

======================================================================

PURPOSE

The Purchasing Standards establish the procedures for sourcing,

ordering, receiving, and managing all products and materials used

within the Digitally Defined Builder Program.

The objective is to maintain inventory accuracy, control costs,

standardize purchasing, and ensure product availability for every

scheduled project.

======================================================================

SCOPE

This document applies to:

• Purchasing

• Warehouse

• Operations

• Project Management

• Inventory Management

======================================================================

PURCHASING OBJECTIVES

Every purchasing decision shall:

• Support approved products

• Support approved materials

• Maintain inventory accuracy

• Reduce delays

• Minimize waste

• Improve profitability

======================================================================

PURCHASING SOURCES

Products and materials shall be purchased only from approved

manufacturers and distributors.

Selection criteria include:

• Product Availability

• Competitive Pricing

• Warranty Support

• Product Reliability

• Delivery Performance

• Vendor Service

======================================================================

PURCHASE REQUEST PROCESS

Step 1

Inventory Verification

↓

Step 2

Project Demand Review

↓

Step 3

Purchase Approval

↓

Step 4

Purchase Order Creation

↓

Step 5

Vendor Confirmation

↓

Step 6

Material Delivery

↓

Step 7

Receiving Inspection

↓

Step 8

Inventory Update

======================================================================

PURCHASE ORDER REQUIREMENTS

Every Purchase Order shall include:

• Purchase Order Number

• Vendor Name

• Project Reference (if applicable)

• Item Description

• Manufacturer

• Quantity

• Unit Cost

• Total Cost

• Expected Delivery Date

======================================================================

RECEIVING PROCEDURE

Upon delivery:

• Verify purchase order.

• Verify quantities.

• Inspect for damage.

• Verify manufacturer and model numbers.

• Report shortages immediately.

• Update inventory records.

• Store materials in designated locations.

======================================================================

BACKORDER PROCEDURE

If materials are unavailable:

• Notify Operations.

• Notify Project Management.

• Identify approved substitute (if applicable).

• Obtain management approval before substitution.

• Update project schedule if required.

======================================================================

PURCHASING RULES

1.

Only approved products listed in DD-001 may be purchased.

--------------------------------------------------

2.

Only approved materials listed in DD-002 may be purchased.

--------------------------------------------------

3.

Substitutions require management approval.

--------------------------------------------------

4.

Emergency purchases shall be documented.

--------------------------------------------------

5.

Every purchase shall reference an approved project,

inventory replenishment, or operating requirement.

======================================================================

VENDOR PERFORMANCE

Approved vendors shall be evaluated based upon:

• Delivery Time

• Product Quality

• Pricing Stability

• Order Accuracy

• Warranty Support

• Customer Service

Vendor performance shall be reviewed periodically.

======================================================================

INVENTORY REPLENISHMENT

Inventory shall be replenished based upon:

• Minimum Stock Levels

• Scheduled Projects

• Historical Usage

• Seasonal Demand

• Lead Time

======================================================================

PURCHASING DOCUMENTATION

Maintain records for:

• Purchase Orders

• Packing Slips

• Vendor Invoices

• Receiving Reports

• Warranty Claims

• Vendor Credits

======================================================================

REFERENCED DOCUMENTS

DD-001 Product Library

DD-002 Material Library

DD-008 Pricing Matrix

DD-014 Inventory Standards

======================================================================

REVISION HISTORY

Version 1.0

Initial Release

======================================================================

END OF DOCUMENT

DD-013

======================================================================