======================================================================

DIGITALLY DEFINED

DOCUMENT 018

PROJECT MANAGEMENT STANDARDS

DOCUMENT ID:

DD-018

VERSION:

1.0

STATUS:

FROZEN

DOCUMENT OWNER:

Digitally Defined

======================================================================

PURPOSE

The Project Management Standards establish the procedures for

planning, coordinating, executing, monitoring, and closing every

builder project performed by Digitally Defined.

The objective is to ensure every project is delivered on time,

within budget, to company quality standards, and with complete

documentation.

======================================================================

SCOPE

This document applies to:

• Builder Communities

• Model Homes

• Production Homes

• Homeowner Upgrades

• Multi-Phase Projects

======================================================================

PROJECT OBJECTIVES

Every project shall:

• Meet builder deadlines

• Meet company quality standards

• Stay within approved scope

• Utilize approved documentation

• Be fully documented

• Be properly closed

======================================================================

PROJECT LIFECYCLE

Phase 1

Builder Award

↓

Phase 2

Project Review

↓

Phase 3

Material Planning

↓

Phase 4

Scheduling

↓

Phase 5

Installation

↓

Phase 6

Quality Control

↓

Phase 7

Project Closeout

======================================================================

PROJECT INFORMATION

Every project shall include:

• Project Number

• Builder Name

• Community

• Lot Number

• Floor Plan

• Package Selection

• Selected Upgrades

• Assigned Project Manager

• Assigned Lead Technician

• Scheduled Dates

======================================================================

PROJECT MANAGER RESPONSIBILITIES

The Project Manager shall:

• Review project scope

• Coordinate builder communication

• Verify material availability

• Coordinate scheduling

• Monitor installation progress

• Resolve project issues

• Approve project closeout

======================================================================

PROJECT COMMUNICATION

The Project Manager shall communicate with:

• Builder Superintendent

• Builder Sales Representative

• Homeowner (when applicable)

• Operations Manager

• Purchasing

• Warehouse

• Installation Team

======================================================================

PROJECT DOCUMENTATION

Every project shall maintain:

• Builder Proposal

• Approved Quote

• Floor Plan

• Assembly List

• Material List

• Labor Requirements

• Change Orders

• Inspection Reports

• Quality Control Report

• Warranty Documentation

======================================================================

CHANGE ORDER PROCEDURE

Every scope change shall include:

• Written Description

• Reason for Change

• Pricing Adjustment

• Schedule Impact

• Customer or Builder Approval

• Updated Project Documentation

No work shall begin on a change order until approval

has been received.

======================================================================

PROJECT CLOSEOUT

Before closing a project, verify:

• Installation Complete

• Quality Control Passed

• Photos Uploaded

• Documentation Complete

• Builder Approval Received

• Customer Orientation Completed (if applicable)

• Warranty Information Delivered

======================================================================

PROJECT RULES

1.

Every project shall have one assigned Project Manager.

--------------------------------------------------

2.

Every project shall follow the approved project

lifecycle.

--------------------------------------------------

3.

All scope changes shall require documented approval.

--------------------------------------------------

4.

Project documentation shall remain current throughout

the installation.

--------------------------------------------------

5.

Projects shall not be closed until Quality Control

has been successfully completed.

--------------------------------------------------

6.

Completed project records shall be retained in

accordance with company record retention policies.

======================================================================

KEY PERFORMANCE INDICATORS

On-Time Completion

Target:

98%

--------------------------------------------------

Projects Completed Without Rework

Target:

95%

--------------------------------------------------

Change Orders Approved Before Work

Target:

100%

--------------------------------------------------

Project Documentation Completion

Target:

100%

--------------------------------------------------

Customer Satisfaction

Target:

95% Minimum

======================================================================

REFERENCED DOCUMENTS

DD-004 Assembly Library

DD-006 Floor Plan Formula Library

DD-007 Builder Package Library

DD-009 Quote Generation System

DD-011 Installation Standards

DD-012 Quality Control Standards

DD-013 Purchasing Standards

DD-014 Inventory Standards

DD-015 Scheduling Standards

DD-016 Warranty Standards

DD-017 Service Standards

======================================================================

REVISION HISTORY

Version 1.0

Initial Release

======================================================================

END OF DOCUMENT

DD-018

======================================================================