======================================================================

DIGITALLY DEFINED

DOCUMENT 046

DAILY OPERATIONS STANDARDS

DOCUMENT ID:

DD-046

VERSION:

1.0

STATUS:

FROZEN

DOCUMENT OWNER:

Digitally Defined

======================================================================

PURPOSE

The Daily Operations Standards establish the required daily workflow

for all operational personnel to ensure every workday is organized,

efficient, productive, and consistent.

The objective is to create repeatable daily routines that maximize

productivity, improve communication, and eliminate operational

confusion.

======================================================================

SCOPE

This document applies to:

• Operations Manager

• Project Managers

• Warehouse Personnel

• Installation Teams

• Service Technicians

======================================================================

DAILY OBJECTIVES

Every workday shall begin with:

• Clear Priorities

• Proper Planning

• Complete Material Readiness

• Technician Readiness

• Vehicle Readiness

• Project Readiness

======================================================================

STANDARD DAILY SCHEDULE

Start of Day

↓

Operations Meeting

↓

Warehouse Verification

↓

Vehicle Loading

↓

Travel to First Project

↓

Project Execution

↓

Progress Updates

↓

End of Day Closeout

======================================================================

MORNING OPERATIONS MEETING

Review:

• Safety Topics

• Schedule

• Builder Priorities

• Project Changes

• Material Issues

• Vehicle Issues

• Weather Conditions

• Open Warranty Items

Meeting Duration:

10–15 Minutes

======================================================================

WAREHOUSE CHECK

Before leaving each morning:

• Verify Project Materials

• Verify Products

• Verify Tools

• Verify Test Equipment

• Verify Documentation

• Load Vehicles

======================================================================

JOBSITE ARRIVAL

Upon arrival:

• Check in with Builder (if required)

• Verify Scope

• Walk Project

• Identify Concerns

• Begin Installation

======================================================================

MIDDAY STATUS UPDATE

Every crew shall report:

• Current Project Status

• Material Shortages

• Schedule Delays

• Safety Issues

• Change Requests

======================================================================

END OF PROJECT

Before leaving each project:

• Clean Work Area

• Remove Trash

• Test Installed Systems

• Photograph Work

• Update Documentation

• Notify Operations

======================================================================

END OF DAY PROCEDURE

Every employee shall:

• Return Required Materials

• Return Warranty Items

• Submit Documentation

• Report Vehicle Issues

• Report Tool Issues

• Prepare for Next Day

======================================================================

OPERATIONS MANAGER RESPONSIBILITIES

Daily Responsibilities:

• Monitor Schedule

• Support Field Teams

• Coordinate Builders

• Resolve Issues

• Review Documentation

• Prepare Next Day Schedule

======================================================================

DAILY OPERATIONS RULES

1.

Every employee shall begin the day prepared for

their assigned work.

--------------------------------------------------

2.

Every project shall receive required documentation.

--------------------------------------------------

3.

Schedule changes shall be communicated immediately.

--------------------------------------------------

4.

Every vehicle shall be prepared for the following day.

--------------------------------------------------

5.

Warehouse inventory shall be updated daily.

--------------------------------------------------

6.

Operations shall conclude each day with preparation

for the following business day.

======================================================================

KEY PERFORMANCE INDICATORS

On-Time Departure

Target:

100%

--------------------------------------------------

Project Readiness

Target:

100%

--------------------------------------------------

Daily Documentation Completion

Target:

100%

--------------------------------------------------

Schedule Adherence

Target:

95%

--------------------------------------------------

End-of-Day Closeout Completion

Target:

100%

======================================================================

REFERENCED DOCUMENTS

DD-014 Inventory Standards

DD-015 Scheduling Standards

DD-018 Project Management Standards

DD-035 Company Safety Standards

DD-044 Company Vehicle Management Standards

DD-045 Warehouse Operations Standards

======================================================================

REVISION HISTORY

Version 1.0

Initial Release

======================================================================

END OF DOCUMENT

DD-046

======================================================================