======================================================================

DIGITALLY DEFINED

DOCUMENT 047

BUILDER COMMUNITY MANAGEMENT STANDARDS

DOCUMENT ID:

DD-047

VERSION:

1.0

STATUS:

FROZEN

DOCUMENT OWNER:

Digitally Defined

======================================================================

PURPOSE

The Builder Community Management Standards establish the procedures

for managing active builder communities, production schedules,

community-specific standards, superintendent relationships, and

ongoing operational coordination.

The objective is to create a repeatable management system that

allows Digitally Defined to successfully support multiple builders

and multiple communities simultaneously.

======================================================================

SCOPE

This document applies to:

• Operations Manager

• Project Managers

• Builder Representatives

• Installation Teams

• Service Department

======================================================================

COMMUNITY OBJECTIVES

Every active community shall maintain:

• Consistent Scheduling

• Standardized Packages

• Predictable Installations

• Professional Communication

• Accurate Documentation

• Long-Term Builder Relationships

======================================================================

COMMUNITY PROFILE

Every active community shall include:

• Builder Name

• Community Name

• Community Address

• Builder Contacts

• Sales Office Contacts

• Superintendent Contacts

• Construction Manager

• Approved Floor Plans

• Approved Package Options

======================================================================

COMMUNITY SETUP PROCESS

Builder Approval

↓

Community Creation

↓

Floor Plans Loaded

↓

Packages Assigned

↓

Pricing Verified

↓

Project Workflow Activated

↓

Production Begins

======================================================================

COMMUNITY MANAGEMENT

Each community shall maintain:

• Active Lot List

• Construction Status

• Scheduled Prewires

• Scheduled Trims

• Equipment Installs

• Warranty Activity

• Builder Requests

======================================================================

SUPERINTENDENT COMMUNICATION

Project Managers shall maintain regular communication

with community superintendents regarding:

• Upcoming Releases

• Schedule Changes

• Construction Delays

• Quality Concerns

• Warranty Issues

• Community Updates

======================================================================

COMMUNITY PERFORMANCE REVIEW

Monthly reviews shall evaluate:

• Homes Completed

• On-Time Performance

• Warranty Activity

• Builder Satisfaction

• Installation Quality

• Schedule Accuracy

======================================================================

COMMUNITY DOCUMENTATION

Every community shall maintain:

• Approved Floor Plans

• Approved Packages

• Pricing Documents

• Builder Standards

• Contact Directory

• Community Notes

• Revision History

======================================================================

COMMUNITY RULES

1.

Every community shall have one assigned Project

Manager.

--------------------------------------------------

2.

Only approved floor plans and package configurations

shall be installed.

--------------------------------------------------

3.

Community documentation shall remain current.

--------------------------------------------------

4.

Builder communication shall be documented.

--------------------------------------------------

5.

Community performance shall be reviewed monthly.

--------------------------------------------------

6.

Community improvements shall follow the Continuous

Improvement process.

======================================================================

KEY PERFORMANCE INDICATORS

Community Schedule Accuracy

Target:

98%

--------------------------------------------------

Builder Satisfaction

Target:

95%

--------------------------------------------------

Community Documentation Accuracy

Target:

100%

--------------------------------------------------

Warranty Callback Rate

Target:

Less Than 2%

--------------------------------------------------

Project Completion Rate

Target:

98%

======================================================================

REFERENCED DOCUMENTS

DD-006 Floor Plan Formula Library

DD-007 Builder Package Library

DD-015 Scheduling Standards

DD-018 Project Management Standards

DD-038 Builder Partnership Standards

DD-041 Business Development Standards

DD-046 Daily Operations Standards

======================================================================

REVISION HISTORY

Version 1.0

Initial Release

======================================================================

END OF DOCUMENT

DD-047

======================================================================