======================================================================

DIGITALLY DEFINED

SERVICE STANDARDS LIBRARY

STANDARD ID

DD-0608

--------------------------------------------------

STANDARD CLASSIFICATION CODE

SER-CTS-001

--------------------------------------------------

STANDARD NAME

Customer Training &

System Handover Standard

VERSION

1.0

STATUS

FROZEN

======================================================================

STANDARD METADATA

Standard Category

Service Standards

--------------------------------------------------

Standard Type

Customer Training &

Operational Handover

--------------------------------------------------

Difficulty Level

3 of 5

--------------------------------------------------

Required Crew

1 Lead Technician

1 Project Manager (As Required)

--------------------------------------------------

Estimated Labor

Automatically Generated

Referenced from LAB Library

--------------------------------------------------

Required Skill Level

Level-2

--------------------------------------------------

Dependencies

DD-058 Assembly Standards Library

DD-0601 Preventative Maintenance

Inspection Standard

DD-0605 Firmware &

Software Update Standard

Asset Register

Digital Project Record

Customer Documentation Package

Warranty Documentation

======================================================================

PURPOSE

The Customer Training & System Handover Standard

establishes the Digitally Defined procedures for

training customers, transferring operational

responsibility, delivering project documentation,

reviewing warranty information, and completing

formal project handover.

The objective is to ensure customers are confident

operating their systems, understand available

support resources, and receive complete project

documentation before final acceptance.

======================================================================

SERVICE OBJECTIVES

Ensure customer confidence.

--------------------------------------------------

Transfer operational knowledge.

--------------------------------------------------

Review maintenance requirements.

--------------------------------------------------

Deliver complete documentation.

--------------------------------------------------

Reduce unnecessary support calls.

--------------------------------------------------

Complete formal project acceptance.

======================================================================

STANDARD APPLICATIONS

Approved For

• Audio Systems

• Video Systems

• Surveillance Systems

• Access Control

• Intrusion Systems

• Networking Equipment

• Building Automation

• Mission Critical Infrastructure

======================================================================

PRE-TRAINING REQUIREMENTS

Before Training Begins

□ Project commissioning complete

□ System operational

□ Documentation prepared

□ Customer attendees confirmed

□ Training agenda prepared

□ Administrator accounts verified

□ Warranty documentation prepared

□ Training materials available

======================================================================

REQUIRED MATERIALS

• Customer Documentation Package

• As-Built Drawings

• User Guides

• Warranty Information

• Asset Inventory

• Maintenance Schedule

• Service Contact Information

• Training Sign-Off Form

======================================================================

TRAINING PARTICIPANTS

Identify

□ System Administrator(s)

□ Daily Users

□ Management

□ IT Personnel (If Applicable)

□ Facilities Personnel

--------------------------------------------------

Attendance shall be documented.

======================================================================

TRAINING CURRICULUM

Introduction

□ System overview

□ Installed equipment

□ System capabilities

□ Operational limitations

--------------------------------------------------

Daily Operation

□ System startup

□ System shutdown

□ Normal operation

□ User interface

□ Common tasks

--------------------------------------------------

Administration

□ User management

□ Password management

□ Scheduling

□ Reports

□ Basic configuration

--------------------------------------------------

Maintenance

□ Routine inspections

□ Cleaning procedures

□ Preventative maintenance

□ Firmware policy

□ Service request procedures

--------------------------------------------------

Troubleshooting

□ Common issues

□ Basic diagnostics

□ Alarm responses

□ When to contact Digitally Defined

======================================================================

LIVE DEMONSTRATION

Demonstrate

□ Normal operation

□ Alarm conditions

□ Reporting

□ Administrative functions

□ User login

□ Backup procedures (where applicable)

--------------------------------------------------

Customer shall perform basic operational tasks.

======================================================================

DOCUMENTATION DELIVERY

Provide

□ As-Built Drawings

□ User Manuals

□ Warranty Documents

□ Asset Inventory

□ Programming Backup Information

□ Service Contact Information

□ Preventative Maintenance Schedule

□ Recommended Spare Parts List (If Applicable)

======================================================================

WARRANTY REVIEW

Review

□ Warranty period

□ Covered items

□ Exclusions

□ Service request process

□ Emergency contact information

□ Maintenance responsibilities

======================================================================

SERVICE AGREEMENT REVIEW

If Applicable

□ Preventative maintenance schedule

□ SLA requirements

□ Emergency response

□ Remote support

□ Renewal process

======================================================================

CUSTOMER COMPETENCY VERIFICATION

Verify Customer Can

□ Operate system

□ Log in

□ Perform routine functions

□ Review alarms

□ Contact support

□ Locate documentation

--------------------------------------------------

Additional training shall be scheduled if required.

======================================================================

QUALITY CONTROL

Verify

□ Training completed

□ Documentation delivered

□ Questions answered

□ Customer competency confirmed

□ Attendance documented

□ Signatures obtained

======================================================================

DOCUMENTATION

Required

□ Training Attendance Record

□ Training Agenda

□ Customer Questions

□ Documentation Delivery Record

□ Warranty Review Record

□ Customer Acceptance Form

□ Digital Project Record Updated

======================================================================

CUSTOMER ACCEPTANCE

Verify

□ System demonstrated

□ Training completed

□ Documentation received

□ Warranty reviewed

□ Questions answered

□ Customer acceptance signed

======================================================================

SERVICE COMPLETION REQUIREMENTS

Before Project Closeout

□ Training complete

□ Documentation delivered

□ Customer competent

□ Acceptance signed

□ Digital records updated

□ Handover complete

======================================================================

KEY PERFORMANCE INDICATORS (KPIs)

Training Completion Rate

--------------------------------------------------

Customer Competency Rate

--------------------------------------------------

Documentation Delivery Rate

--------------------------------------------------

Customer Satisfaction Score

--------------------------------------------------

Support Calls Within First 30 Days

--------------------------------------------------

Training Documentation Accuracy

======================================================================

SERVICE RULES

1.

Every completed project shall include customer

training before final handover.

--------------------------------------------------

2.

Operational documentation shall be delivered during

the training session whenever practical.

--------------------------------------------------

3.

Customers shall demonstrate basic operational

competency before project acceptance.

--------------------------------------------------

4.

Warranty responsibilities and service procedures

shall be reviewed with the customer.

--------------------------------------------------

5.

All training attendance and documentation delivery

shall be recorded.

--------------------------------------------------

6.

Every project handover shall conclude with signed

customer acceptance and updated Digital Project

Records.

======================================================================

COMMON ERRORS TO AVOID

• Rushing the training session

• Failing to answer customer questions

• Missing documentation

• Incomplete warranty explanation

• No competency verification

• Missing customer signatures

• Incomplete project records

======================================================================

REFERENCED LIBRARIES

DD-058 Assembly Standards Library

DD-0601 Preventative Maintenance

Inspection Standard

DD-0605 Firmware &

Software Update Standard

QC Library

LAB Library

Asset Register

Customer Documentation Package

Digital Project Record

Warranty Documentation

======================================================================

REVISION APPROVAL

Service Manager Approval

______________________

Operations Approval

______________________

Effective Date

______________________

Supersedes Version

N/A

Change Summary

Initial Release

======================================================================

END OF STANDARD

DD-0608

======================================================================