======================================================================

DIGITALLY DEFINED

DOCUMENTATION STANDARDS LIBRARY

STANDARD ID

DD-0624

--------------------------------------------------

STANDARD CLASSIFICATION CODE

DOC-PCB-001

--------------------------------------------------

STANDARD NAME

Programming,

Configuration &

Backup Standard

VERSION

1.0

STATUS

FROZEN

======================================================================

STANDARD METADATA

Standard Category

Documentation Standards

--------------------------------------------------

Standard Type

Programming,

Configuration,

Version Control &

Backup Management

--------------------------------------------------

Difficulty Level

4 of 5

--------------------------------------------------

Required Crew

Lead Technician

Systems Programmer

Project Manager

--------------------------------------------------

Estimated Labor

Automatically Generated

Referenced from LAB Library

--------------------------------------------------

Required Skill Level

Level-2+

--------------------------------------------------

Dependencies

DD-0605 Firmware &

Software Update Standard

DD-0621 Project Documentation Standard

DD-0622 As-Built Drawings &

Record Documents Standard

DD-0623 Asset Identification &

Labeling Standard

Asset Register

Digital Project Record

======================================================================

PURPOSE

The Programming, Configuration & Backup Standard

establishes the Digitally Defined requirements for

creating, storing, managing, securing, revising,

backing up, restoring, and documenting all

programmable systems installed or maintained by the

company.

The objective is to ensure every programmable

system can be restored quickly, maintained

consistently, and supported throughout its entire

lifecycle while maintaining complete version

history and configuration integrity.

======================================================================

OBJECTIVES

Protect customer programming.

--------------------------------------------------

Maintain complete version history.

--------------------------------------------------

Reduce downtime.

--------------------------------------------------

Support future expansions.

--------------------------------------------------

Improve service efficiency.

--------------------------------------------------

Maintain secure backup records.

======================================================================

STANDARD APPLICATIONS

Required For

• Surveillance Systems

• Access Control Systems

• Intrusion Systems

• Audio DSP Programming

• Video Control Systems

• Network Equipment

• Automation Systems

• Servers

• Virtual Machines

• Mobile Applications

======================================================================

PROGRAMMING FILE REQUIREMENTS

Every Programmable System Shall Include

□ Source Programming Files

□ Compiled Files (If Applicable)

□ Configuration Exports

□ Firmware Version Record

□ License Files

□ Password Documentation

□ User Database

□ Backup Archive

======================================================================

VERSION CONTROL

Every Revision Shall Include

□ Version Number

□ Project Number

□ Date

□ Programmer

□ Description of Changes

□ Customer Approval

(When Required)

--------------------------------------------------

Example

V1.0 Initial Programming

V1.1 Audio DSP Update

V2.0 Customer Expansion

======================================================================

BACKUP REQUIREMENTS

Backup Before

□ Firmware Updates

□ Programming Changes

□ Equipment Replacement

□ Configuration Changes

□ Database Modifications

□ Service Work

□ Major Troubleshooting

--------------------------------------------------

Backups shall be verified before modifications are

made.

======================================================================

BACKUP TYPES

Maintain

□ Full System Backup

□ Configuration Backup

□ Database Backup

□ User Database Backup

□ License Backup

□ Firmware Archive

□ Network Configuration Backup

□ Virtual Machine Snapshot

(Where Applicable)

======================================================================

BACKUP STORAGE

Store In

□ Digital Project Record

□ Company Cloud Repository

□ Local Project Archive

□ Secure Offline Backup

(For Critical Projects)

--------------------------------------------------

Backups shall exist in at least two approved

locations.

======================================================================

FILE NAMING STANDARD

Format

Project_System_Version_Date

--------------------------------------------------

Example

24015_AccessControl_V2.1_2026-09-01

24015_DSP_MainHall_V1.4_2026-09-01

--------------------------------------------------

Generic names such as

Backup1

New Config

Latest

are prohibited.

======================================================================

CONFIGURATION MANAGEMENT

Document

□ Device Hostnames

□ IP Addresses

□ VLAN Assignments

□ User Accounts

□ Access Levels

□ Encryption Settings

□ Certificates

□ Integration Settings

======================================================================

RESTORATION VERIFICATION

Verify

□ Backup opens successfully

□ Files complete

□ Restoration tested

(When Practical)

□ Programming operational

□ Configuration verified

□ Documentation updated

======================================================================

SECURITY REQUIREMENTS

Protect

□ Administrative passwords

□ Encryption keys

□ License files

□ Certificates

□ MFA credentials

□ Customer security information

--------------------------------------------------

Sensitive information shall be stored only in

approved secure repositories.

======================================================================

CHANGE MANAGEMENT

Every Programming Change Shall Include

□ Change request

□ Reason for change

□ Risk assessment

□ Backup confirmation

□ Testing completed

□ Approval recorded

======================================================================

QUALITY CONTROL

Verify

□ Programming archived

□ Configuration complete

□ Backups verified

□ Version history updated

□ Restoration confirmed

□ Documentation complete

======================================================================

DOCUMENTATION

Required

□ Programming Revision Log

□ Configuration Record

□ Backup Verification Log

□ Firmware Inventory

□ License Inventory

□ Change Log

□ Restoration Verification

□ Digital Project Record Updated

======================================================================

CUSTOMER DELIVERABLES

Provide As Required By Contract

□ Programming Backups

□ Configuration Exports

□ License Documentation

□ Firmware Inventory

□ Recovery Procedures

□ Administrator Guide

--------------------------------------------------

Proprietary Digitally Defined intellectual property

shall only be released when required by contract or

approved by Ownership.

======================================================================

PROJECT COMPLETION REQUIREMENTS

Before Closeout

□ Programming archived

□ Backups verified

□ Version history complete

□ Documentation complete

□ Secure storage confirmed

□ Digital records updated

======================================================================

KEY PERFORMANCE INDICATORS (KPIs)

Backup Success Rate

--------------------------------------------------

Restoration Success Rate

--------------------------------------------------

Programming Documentation Accuracy

--------------------------------------------------

Version Control Accuracy

--------------------------------------------------

Configuration Recovery Time

--------------------------------------------------

Programming Change Compliance

======================================================================

DOCUMENTATION RULES

1.

Every programmable system shall have a verified

backup before any modification is performed.

--------------------------------------------------

2.

Programming revisions shall follow the approved

Digitally Defined version numbering system.

--------------------------------------------------

3.

Configuration backups shall be stored in at least

two approved secure locations.

--------------------------------------------------

4.

All programming changes shall be documented and

linked to the appropriate project record.

--------------------------------------------------

5.

Sensitive credentials shall never be stored in

plain text or unsecured locations.

--------------------------------------------------

6.

Every project shall conclude with verified

programming archives, configuration backups,

version history, updated Digital Project Records,

and secure long-term storage.

======================================================================

COMMON ERRORS TO AVOID

• No backup before programming changes

• Generic file names

• Missing version history

• Unverified backups

• Lost license files

• Passwords stored insecurely

• Programming files kept only on laptops

======================================================================

REFERENCED LIBRARIES

DD-0605 Firmware &

Software Update Standard

DD-0621 Project Documentation Standard

DD-0622 As-Built Drawings &

Record Documents Standard

DD-0623 Asset Identification &

Labeling Standard

Asset Register

Digital Project Record

Company Backup Repository

Cybersecurity Standards

======================================================================

REVISION APPROVAL

Operations Approval

______________________

Lead Programmer Approval

______________________

Documentation Manager Approval

______________________

Owner Approval

______________________

Effective Date

______________________

Supersedes Version

N/A

Change Summary

Initial Release

======================================================================

END OF STANDARD

DD-0624

======================================================================