======================================================================

DIGITALLY DEFINED

DOCUMENTATION STANDARDS LIBRARY

STANDARD ID

DD-0625

--------------------------------------------------

STANDARD CLASSIFICATION CODE

DOC-OMM-001

--------------------------------------------------

STANDARD NAME

Operation &

Maintenance (O&M)

Manual Standard

VERSION

1.0

STATUS

FROZEN

======================================================================

STANDARD METADATA

Standard Category

Documentation Standards

--------------------------------------------------

Standard Type

Customer Operations &

Maintenance Documentation

--------------------------------------------------

Difficulty Level

3 of 5

--------------------------------------------------

Required Crew

Project Manager

Lead Technician

Documentation Coordinator

--------------------------------------------------

Estimated Labor

Automatically Generated

Referenced from LAB Library

--------------------------------------------------

Required Skill Level

Level-2

--------------------------------------------------

Dependencies

DD-0608 Customer Training &

System Handover Standard

DD-0621 Project Documentation Standard

DD-0622 As-Built Drawings &

Record Documents Standard

DD-0623 Asset Identification &

Labeling Standard

DD-0624 Programming,

Configuration & Backup Standard

Asset Register

Digital Project Record

======================================================================

PURPOSE

The Operation & Maintenance (O&M) Manual Standard

establishes the Digitally Defined requirements for

creating, organizing, reviewing, delivering, and

maintaining customer O&M manuals.

The objective is to provide every customer with a

professional, standardized reference containing all

information necessary to safely operate, maintain,

service, and expand their installed systems.

======================================================================

OBJECTIVES

Provide complete customer documentation.

--------------------------------------------------

Support long-term system operation.

--------------------------------------------------

Reduce unnecessary service calls.

--------------------------------------------------

Simplify maintenance procedures.

--------------------------------------------------

Support future upgrades.

--------------------------------------------------

Maintain documentation consistency.

======================================================================

STANDARD APPLICATIONS

Required For

• New Construction

• Renovation Projects

• Equipment Replacements

• Major System Upgrades

• Commissioned Systems

• Projects Requiring Customer Turnover

======================================================================

O&M MANUAL FORMAT

Required Sections

01 Cover Page

02 Table of Contents

03 Project Information

04 System Overview

05 Equipment Inventory

06 Operating Instructions

07 Preventative Maintenance

08 Troubleshooting Guide

09 Warranty Information

10 Service Procedures

11 Programming & Configuration Summary

12 Drawings

13 Manufacturer Documentation

14 Service Contacts

15 Revision History

======================================================================

PROJECT INFORMATION

Include

□ Customer Name

□ Project Name

□ Project Number

□ Project Address

□ Completion Date

□ Digitally Defined Contact Information

□ Emergency Contact Information

======================================================================

SYSTEM OVERVIEW

Provide

□ System Description

□ Installed Systems

□ Functional Overview

□ Operational Summary

□ Equipment Locations

□ System Interconnections

======================================================================

EQUIPMENT INVENTORY

Include

□ Asset ID

□ Manufacturer

□ Model Number

□ Serial Number

□ Installation Location

□ Warranty Status

□ Firmware Version

□ Service History Reference

======================================================================

OPERATING INSTRUCTIONS

Document

□ Daily Operation

□ Startup Procedures

□ Shutdown Procedures

□ User Controls

□ Administrative Functions

□ Scheduled Operations

□ Emergency Operation

======================================================================

PREVENTATIVE MAINTENANCE

Include

□ Inspection Schedule

□ Cleaning Procedures

□ Firmware Review Schedule

□ Battery Replacement Schedule

□ Filter Replacement (If Applicable)

□ Annual Testing Requirements

--------------------------------------------------

Maintenance procedures shall reference applicable

Digitally Defined service standards.

======================================================================

TROUBLESHOOTING GUIDE

Provide

□ Common Issues

□ Basic Diagnostics

□ User Corrective Actions

□ Service Escalation Criteria

□ Emergency Contact Information

--------------------------------------------------

Troubleshooting shall be limited to customer-safe

procedures.

======================================================================

WARRANTY INFORMATION

Include

□ Warranty Period

□ Coverage Summary

□ Exclusions

□ Service Request Procedures

□ Manufacturer Information

□ Digitally Defined Support Information

======================================================================

PROGRAMMING &

CONFIGURATION SUMMARY

Provide

□ Software Versions

□ Firmware Versions

□ Network Summary

□ System Integrations

□ Backup Location Reference

□ Configuration Revision

--------------------------------------------------

Proprietary programming source files shall not be

included unless required by contract.

======================================================================

DRAWINGS

Include

□ As-Built Drawings

□ Rack Elevations

□ Network Diagrams

□ Equipment Schedules

□ Cable Schedules

□ Signal Flow Diagrams

□ Floor Plans

======================================================================

MANUFACTURER DOCUMENTATION

Include

□ User Manuals

□ Quick Start Guides

□ Warranty Certificates

□ Maintenance Recommendations

□ Safety Bulletins

(When Applicable)

======================================================================

SERVICE CONTACTS

Provide

□ Digitally Defined Main Office

□ Service Department

□ Emergency Service

□ Warranty Contact

□ Customer Account Manager

□ Manufacturer Support

(If Required)

======================================================================

REVISION HISTORY

Record

□ Revision Number

□ Revision Date

□ Description

□ Author

□ Customer Distribution Date

======================================================================

QUALITY CONTROL

Verify

□ Manual complete

□ Information accurate

□ Drawings current

□ Asset inventory verified

□ Customer copy prepared

□ Digital archive complete

======================================================================

DOCUMENTATION

Required

□ O&M Manual

□ Revision Log

□ Delivery Record

□ Customer Receipt

□ QC Checklist

□ Digital Project Record Updated

======================================================================

CUSTOMER DELIVERY

Provide

□ Digital PDF Copy

□ Printed Copy

(If Required By Contract)

□ Supporting Files

(If Contractually Required)

--------------------------------------------------

Delivery shall occur before final project closeout.

======================================================================

PROJECT COMPLETION REQUIREMENTS

Before Closeout

□ Manual completed

□ Reviewed for accuracy

□ Customer copy delivered

□ Receipt acknowledged

□ Digital archive complete

□ Documentation approved

======================================================================

KEY PERFORMANCE INDICATORS (KPIs)

O&M Completion Rate

--------------------------------------------------

Documentation Accuracy

--------------------------------------------------

Customer Acceptance Rate

--------------------------------------------------

Manual Delivery Compliance

--------------------------------------------------

Service Call Reduction

--------------------------------------------------

Revision Accuracy

======================================================================

DOCUMENTATION RULES

1.

Every qualifying project shall include a completed

Operation & Maintenance Manual before final

turnover.

--------------------------------------------------

2.

The O&M Manual shall accurately reflect the final

installed system and associated documentation.

--------------------------------------------------

3.

Customer-safe operating and maintenance procedures

shall be clearly documented.

--------------------------------------------------

4.

Only current, approved documentation shall be

included within the manual.

--------------------------------------------------

5.

Revisions shall be documented whenever updates are

issued after project completion.

--------------------------------------------------

6.

Every project shall conclude with a completed O&M

Manual, customer delivery confirmation, updated

Digital Project Records, and archived master

documentation.

======================================================================

COMMON ERRORS TO AVOID

• Missing equipment schedules

• Outdated drawings

• Incomplete warranty information

• Missing maintenance schedules

• Including obsolete manufacturer manuals

• Missing customer receipt documentation

• Failing to archive the final manual

======================================================================

REFERENCED LIBRARIES

DD-0608 Customer Training &

System Handover Standard

DD-0621 Project Documentation Standard

DD-0622 As-Built Drawings &

Record Documents Standard

DD-0623 Asset Identification &

Labeling Standard

DD-0624 Programming,

Configuration & Backup Standard

Asset Register

Digital Project Record

Customer Documentation Package

======================================================================

REVISION APPROVAL

Operations Approval

______________________

Documentation Manager Approval

______________________

Project Manager Approval

______________________

Owner Approval

______________________

Effective Date

______________________

Supersedes Version

N/A

Change Summary

Initial Release

======================================================================

END OF STANDARD

DD-0625

======================================================================