======================================================================

DIGITALLY DEFINED

DOCUMENTATION STANDARDS LIBRARY

STANDARD ID

DD-0626

--------------------------------------------------

STANDARD CLASSIFICATION CODE

DOC-DPR-001

--------------------------------------------------

STANDARD NAME

Digital Project Record (DPR)

Management Standard

VERSION

1.0

STATUS

FROZEN

======================================================================

STANDARD METADATA

Standard Category

Documentation Standards

--------------------------------------------------

Standard Type

Digital Project Lifecycle &

Record Management

--------------------------------------------------

Difficulty Level

4 of 5

--------------------------------------------------

Required Crew

Project Manager

Operations Manager

Documentation Coordinator

Service Coordinator

--------------------------------------------------

Estimated Labor

Automatically Generated

Referenced from LAB Library

--------------------------------------------------

Required Skill Level

Management

--------------------------------------------------

Dependencies

DD-060 Service Standards Library

DD-061 Quality Assurance Standards Library

DD-0621 Project Documentation Standard

DD-0622 As-Built Drawings &

Record Documents Standard

DD-0623 Asset Identification &

Labeling Standard

DD-0624 Programming,

Configuration & Backup Standard

DD-0625 Operation &

Maintenance Manual Standard

Asset Register

CRM Platform

======================================================================

PURPOSE

The Digital Project Record (DPR) Management

Standard establishes the Digitally Defined

requirements for creating, maintaining, updating,

securing, and archiving the master digital record

for every project.

The Digital Project Record serves as the official

source of truth throughout the entire lifecycle of

a project—from initial customer inquiry through

installation, service, warranty support, upgrades,

and eventual system replacement.

======================================================================

OBJECTIVES

Maintain one authoritative project record.

--------------------------------------------------

Provide complete lifecycle documentation.

--------------------------------------------------

Improve project accessibility.

--------------------------------------------------

Support future service work.

--------------------------------------------------

Protect customer information.

--------------------------------------------------

Maintain long-term company knowledge.

======================================================================

STANDARD APPLICATIONS

Required For

• New Construction

• Renovations

• Service Projects

• Warranty Work

• Preventative Maintenance

• System Expansions

• Equipment Replacements

======================================================================

DPR CREATION

Create Immediately After

□ Contract Award

or

□ Approved Internal Work Order

--------------------------------------------------

Assign

□ Project Number

□ Customer Record

□ Project Manager

□ Lead Technician

□ Project Folder

□ Asset Register

======================================================================

REQUIRED DPR CONTENTS

Customer Information

--------------------------------------------------

Proposal

--------------------------------------------------

Contract Documents

--------------------------------------------------

Approved Scope of Work

--------------------------------------------------

Engineering Drawings

--------------------------------------------------

Submittals

--------------------------------------------------

Purchase Orders

--------------------------------------------------

Material Records

--------------------------------------------------

Daily Reports

--------------------------------------------------

Progress Photos

--------------------------------------------------

Quality Reports

--------------------------------------------------

Inspection Reports

--------------------------------------------------

Testing Reports

--------------------------------------------------

Programming Files

--------------------------------------------------

Configuration Backups

--------------------------------------------------

Asset Register

--------------------------------------------------

Warranty Records

--------------------------------------------------

Service History

--------------------------------------------------

Customer Communications

--------------------------------------------------

Invoices

--------------------------------------------------

Final Closeout Documents

======================================================================

PROJECT FOLDER STRUCTURE

01 Customer

02 Sales

03 Contracts

04 Engineering

05 Procurement

06 Installation

07 Quality

08 Testing

09 Programming

10 Service

11 Warranty

12 Financial

13 Closeout

--------------------------------------------------

Folder naming shall remain standardized across all

Digitally Defined projects.

======================================================================

PROJECT LIFECYCLE UPDATES

Update DPR During

□ Sales

□ Engineering

□ Purchasing

□ Installation

□ Quality Inspections

□ Testing

□ Customer Training

□ Service Calls

□ Warranty Repairs

□ Future Expansions

--------------------------------------------------

The DPR is a living record and shall be updated

throughout the life of the system.

======================================================================

ACCESS CONTROL

Role-Based Access

□ Owner

□ Operations

□ Project Management

□ Engineering

□ Service

□ Accounting

□ Sales

--------------------------------------------------

Access permissions shall follow company

cybersecurity and confidentiality policies.

======================================================================

VERSION CONTROL

Track

□ Document revisions

□ Drawing revisions

□ Programming revisions

□ Firmware revisions

□ Configuration revisions

□ Customer-issued revisions

--------------------------------------------------

Previous versions shall remain archived.

======================================================================

ASSET REGISTER INTEGRATION

Synchronize

□ Equipment inventory

□ Asset IDs

□ Serial numbers

□ Warranty status

□ Firmware versions

□ Service history

□ Device locations

--------------------------------------------------

The Asset Register and DPR shall always match.

======================================================================

SERVICE INTEGRATION

Record

□ Preventative maintenance

□ Corrective service

□ Emergency dispatches

□ Warranty work

□ Firmware updates

□ Customer requests

--------------------------------------------------

Every service event becomes part of the permanent

Digital Project Record.

======================================================================

PROJECT CLOSEOUT

Verify

□ Documentation complete

□ Customer acceptance complete

□ Financial records complete

□ O&M Manual archived

□ Programming archived

□ Asset Register verified

□ Service transition complete

======================================================================

LONG-TERM RECORD MANAGEMENT

Retain

□ Historical revisions

□ Service records

□ Warranty claims

□ Programming history

□ Customer correspondence

□ Expansion records

--------------------------------------------------

The DPR remains active for the operational life of

the installed system.

======================================================================

QUALITY CONTROL

Verify

□ Folder complete

□ Records accurate

□ Files current

□ Permissions correct

□ Archive complete

□ Backup verified

======================================================================

DOCUMENTATION

Required

□ DPR Checklist

□ Folder Verification

□ Access Log

□ Revision History

□ Archive Verification

□ Backup Verification

□ Digital Project Record Status Report

======================================================================

PROJECT COMPLETION REQUIREMENTS

Before Final Closeout

□ DPR complete

□ Documentation verified

□ Asset Register synchronized

□ Service records linked

□ Archive complete

□ Management approval received

======================================================================

KEY PERFORMANCE INDICATORS (KPIs)

DPR Completion Rate

--------------------------------------------------

Documentation Accuracy

--------------------------------------------------

Asset Synchronization Rate

--------------------------------------------------

Project Retrieval Time

--------------------------------------------------

Record Completeness Score

--------------------------------------------------

Service Record Accuracy

======================================================================

DOCUMENTATION RULES

1.

Every Digitally Defined project shall maintain one

official Digital Project Record throughout its

entire lifecycle.

--------------------------------------------------

2.

All project documentation shall be stored within

the approved DPR folder structure.

--------------------------------------------------

3.

The Digital Project Record shall be updated

throughout the life of the project and after every

service event.

--------------------------------------------------

4.

The Asset Register, programming records, and

service history shall remain synchronized with the

DPR at all times.

--------------------------------------------------

5.

Access permissions shall follow approved company

security policies.

--------------------------------------------------

6.

Every project shall conclude with a verified,

complete Digital Project Record that remains the

official reference for all future service,

expansions, warranty work, and customer support.

======================================================================

COMMON ERRORS TO AVOID

• Multiple project folders

• Missing service records

• Unsynchronized Asset Register

• Missing programming backups

• Duplicate document versions

• Poor folder organization

• Closing projects before DPR verification

======================================================================

REFERENCED LIBRARIES

DD-060 Service Standards Library

DD-061 Quality Assurance Standards Library

DD-062 Documentation Standards Library

Asset Register

CRM Platform

Digital Project Record

Programming Repository

Company Cybersecurity Standards

======================================================================

REVISION APPROVAL

Operations Approval

______________________

Documentation Manager Approval

______________________

IT Systems Approval

______________________

Owner Approval

______________________

Effective Date

______________________

Supersedes Version

N/A

Change Summary

Initial Release

======================================================================

END OF STANDARD

DD-0626

======================================================================