======================================================================

DIGITALLY DEFINED

BUSINESS PERFORMANCE &

CONTINUOUS IMPROVEMENT LIBRARY

STANDARD ID

DD-0644

--------------------------------------------------

STANDARD CLASSIFICATION CODE

BPI-PPA-001

--------------------------------------------------

STANDARD NAME

Project Performance

Analysis Standard

VERSION

1.0

STATUS

FROZEN

======================================================================

STANDARD METADATA

Standard Category

Business Performance &

Continuous Improvement

--------------------------------------------------

Standard Type

Project Performance,

Profitability &

Lessons Learned

--------------------------------------------------

Difficulty Level

3 of 5

--------------------------------------------------

Required Crew

Owner

Operations Manager

Project Manager

Lead Technician

--------------------------------------------------

Estimated Labor

At Project Closeout

--------------------------------------------------

Required Skill Level

Management

--------------------------------------------------

Dependencies

DD-0626 Digital Project Record

DD-061 Quality Assurance Standards

Finance & Cash Control Matrix

CRM Platform

Project Management System

======================================================================

PURPOSE

The Project Performance Analysis Standard

establishes Digitally Defined's requirements for

reviewing completed projects to evaluate financial

performance, operational execution, quality,

customer satisfaction, and opportunities for

continuous improvement.

The objective is to ensure every completed project

provides measurable feedback that improves future

estimating, scheduling, execution, profitability,

and customer experience.

======================================================================

OBJECTIVES

Measure project success.

--------------------------------------------------

Improve estimating accuracy.

--------------------------------------------------

Increase profitability.

--------------------------------------------------

Reduce recurring issues.

--------------------------------------------------

Capture lessons learned.

--------------------------------------------------

Improve future project execution.

======================================================================

REVIEW TIMING

Required

□ At Substantial Completion

□ After Final Customer Acceptance

□ Before Final Project Closeout

--------------------------------------------------

Major projects may include interim performance

reviews during execution.

======================================================================

PROJECT REVIEW SUMMARY

Review

□ Original Scope

□ Final Scope

□ Schedule Performance

□ Budget Performance

□ Labor Performance

□ Material Performance

□ Customer Satisfaction

□ Quality Results

======================================================================

FINANCIAL PERFORMANCE

Evaluate

□ Contract Value

□ Final Revenue

□ Gross Profit

□ Gross Margin %

□ Labor Cost

□ Material Cost

□ Subcontractor Cost

□ Change Order Revenue

□ Net Project Profit

======================================================================

LABOR PERFORMANCE

Measure

□ Estimated Labor Hours

□ Actual Labor Hours

□ Labor Variance

□ Productivity

□ Overtime

□ Crew Utilization

□ Billable Efficiency

======================================================================

SCHEDULE PERFORMANCE

Review

□ Planned Start Date

□ Actual Start Date

□ Planned Completion

□ Actual Completion

□ Schedule Variance

□ Delay Causes

□ Recovery Actions

======================================================================

QUALITY PERFORMANCE

Evaluate

□ Inspection Results

□ Punch List Items

□ Rework Hours

□ Warranty Issues

□ Customer Acceptance

□ Documentation Completion

======================================================================

CUSTOMER EXPERIENCE

Review

□ Customer Satisfaction Score

□ Communication Quality

□ Responsiveness

□ Training Effectiveness

□ Turnover Package Quality

□ Customer Feedback

======================================================================

CHANGE MANAGEMENT

Review

□ Number of Change Orders

□ Approved Value

□ Unapproved Requests

□ Scope Growth

□ Estimating Accuracy

□ Documentation Quality

======================================================================

RISK REVIEW

Evaluate

□ Unexpected Costs

□ Material Delays

□ Labor Challenges

□ Safety Events

□ Equipment Failures

□ Customer Issues

======================================================================

LESSONS LEARNED

Document

□ What Worked Well

□ What Did Not

□ Process Improvements

□ Training Needs

□ Estimating Improvements

□ Customer Recommendations

--------------------------------------------------

Lessons learned shall be shared with applicable

departments.

======================================================================

ACTION ITEMS

Assign

□ Improvement Opportunity

□ Responsible Person

□ Due Date

□ Success Metric

□ Follow-Up Review

======================================================================

QUALITY CONTROL

Verify

□ Financial review complete

□ Labor analysis complete

□ Customer feedback received

□ Lessons documented

□ Action items assigned

□ Records archived

======================================================================

DOCUMENTATION

Required

□ Project Performance Report

□ Financial Summary

□ Labor Analysis

□ Lessons Learned Report

□ Customer Feedback Summary

□ Action Item Register

□ Management Approval

======================================================================

KEY PERFORMANCE INDICATORS (KPIs)

Project Gross Margin

--------------------------------------------------

Labor Variance

--------------------------------------------------

On-Time Completion Rate

--------------------------------------------------

Customer Satisfaction

--------------------------------------------------

Warranty Callback Rate

--------------------------------------------------

Project Performance Index

======================================================================

PERFORMANCE RULES

1.

Every completed project shall receive a formal

Project Performance Analysis before final archival.

--------------------------------------------------

2.

Financial, operational, quality, and customer

performance shall all be evaluated.

--------------------------------------------------

3.

Lessons learned shall be documented and shared with

the appropriate departments.

--------------------------------------------------

4.

Recurring issues shall result in documented process

improvements or corrective actions.

--------------------------------------------------

5.

Project performance data shall be used to improve

future estimating, scheduling, staffing, and

execution.

--------------------------------------------------

6.

Every project review shall conclude with approved

performance documentation, assigned action items,

updated project records, and archived analysis.

======================================================================

COMMON ERRORS TO AVOID

• Closing projects without review

• Ignoring labor overruns

• Failing to document lessons learned

• Reviewing financials without operational context

• Missing customer feedback

• Repeating known estimating errors

• Leaving improvement actions unassigned

======================================================================

REFERENCED LIBRARIES

DD-061 Quality Assurance Standards

DD-0626 Digital Project Record

Finance & Cash Control Matrix

CRM Platform

Project Management System

Company KPI Dashboard

======================================================================

REVISION APPROVAL

Project Manager Approval

______________________

Operations Manager Approval

______________________

Finance Approval

______________________

Owner Approval

______________________

Effective Date

______________________

Supersedes Version

N/A

Change Summary

Initial Release

======================================================================

END OF STANDARD

DD-0644

======================================================================