======================================================================

DIGITALLY DEFINED

DOCUMENT 065

OPERATIONS MANUAL

DOCUMENT ID:

DD-065

VERSION:

1.0

STATUS:

FROZEN

DOCUMENT OWNER:

Digitally Defined

======================================================================

PURPOSE

The Operations Manual establishes the procedures for planning,

coordinating, scheduling, monitoring, and supporting every project

executed by Digitally Defined.

The objective is to ensure every department operates as one

coordinated production system while maintaining predictable

scheduling, high quality, and maximum profitability.

The Operations Department serves as the command center of the

company.

======================================================================

OBJECTIVE

Operations shall be responsible for:

• Production Planning

• Scheduling

• Resource Allocation

• Builder Coordination

• Material Coordination

• Labor Management

• Quality Oversight

• Project Completion

======================================================================

PRIMARY RESPONSIBILITIES

Operations shall manage:

• Builder Communities

• Active Projects

• Production Schedule

• Installation Crews

• Service Technicians

• Warehouse Operations

• Purchasing Coordination

• Quality Control

======================================================================

STANDARD OPERATIONS WORKFLOW

Builder Release

↓

Project Creation

↓

Material Allocation

↓

Project Scheduling

↓

Warehouse Staging

↓

Crew Assignment

↓

Installation

↓

Quality Control

↓

Project Closeout

↓

Warranty Support

======================================================================

DAILY RESPONSIBILITIES

Operations shall:

• Review Builder Releases

• Verify Material Availability

• Confirm Crew Availability

• Review Production Capacity

• Resolve Scheduling Conflicts

• Support Field Teams

• Monitor Active Projects

• Prepare Future Work

======================================================================

SCHEDULING RESPONSIBILITIES

Operations shall ensure:

• Projects are scheduled in sequence.

• Builder deadlines are maintained.

• Labor capacity is balanced.

• Material shortages are resolved.

• Schedule changes are communicated.

======================================================================

PROJECT MONITORING

Every active project shall track:

• Current Phase

• Assigned Crew

• Schedule Status

• Material Status

• Labor Progress

• Builder Requests

• Change Orders

• QC Status

======================================================================

RESOURCE MANAGEMENT

Operations shall monitor:

• Technician Availability

• Vehicle Availability

• Tool Availability

• Warehouse Inventory

• Equipment Availability

• Subcontractor Requirements

======================================================================

COMMUNICATION

Operations shall communicate with:

• Builders

• Sales

• Estimating

• Purchasing

• Warehouse

• Installation Teams

• Service Department

• Executive Management

======================================================================

PERFORMANCE MANAGEMENT

Operations shall review:

• Daily Production

• Weekly Production

• Labor Utilization

• Schedule Performance

• Warranty Activity

• Material Usage

• Gross Profit Performance

======================================================================

PROBLEM RESOLUTION

Operations shall coordinate resolution for:

• Schedule Delays

• Material Shortages

• Labor Shortages

• Builder Requests

• Customer Concerns

• Warranty Issues

• Quality Deficiencies

======================================================================

END-OF-DAY REVIEW

Before the end of each business day:

• Verify completed projects.

• Review tomorrow's schedule.

• Confirm staged materials.

• Confirm crew assignments.

• Resolve open issues.

• Update production dashboard.

======================================================================

OPERATIONS RULES

1.

Operations controls the master production schedule.

--------------------------------------------------

2.

Every project shall follow approved workflow.

--------------------------------------------------

3.

Scheduling changes shall be documented.

--------------------------------------------------

4.

Builder communication shall remain proactive.

--------------------------------------------------

5.

Every completed project shall pass Quality Control.

--------------------------------------------------

6.

Operations shall prepare every workday before it

begins.

======================================================================

KEY PERFORMANCE INDICATORS

On-Time Project Completion

Target:

98%

--------------------------------------------------

Schedule Accuracy

Target:

98%

--------------------------------------------------

Labor Utilization

Target:

90% Minimum

--------------------------------------------------

Quality Pass Rate

Target:

95% Minimum

--------------------------------------------------

Builder Satisfaction

Target:

95%

--------------------------------------------------

Project Documentation Completion

Target:

100%

======================================================================

THIS DOCUMENT REFERENCES

DD-015 Scheduling Standards

DD-018 Project Management Standards

DD-038 Builder Partnership Standards

DD-045 Warehouse Operations Standards

DD-046 Daily Operations Standards

DD-047 Builder Community Management Standards

DD-048 Builder Account Management Standards

DD-063 Installation Production Manual

DD-064 Field Technician Manual

======================================================================

REVISION HISTORY

Version 1.0

Initial Release

======================================================================

END OF DOCUMENT

DD-065

======================================================================